Based on your current implementation, the unit testing should focus on testing the business logic inside the services, especially DataComparisonService, ValidationService, and ReportWriter. These services contain almost all of the validation logic, making them the highest priority for unit testing.

Unit Testing Plan – Imputation Validation Framework

Objective

Develop unit tests to verify that every validation function correctly identifies imputed changes between Original and Dirty SDTM datasets and produces accurate validation results.

Phase 1 – Test Framework Setup

Task 1.1 – Configure Unit Testing Framework

Subtasks

- Install pytest

- Configure pytest project structure

- Create tests/ folder

- Create sample test datasets

- Configure reusable test fixtures

Task 1.2 – Prepare Mock Test Data

Subtasks

- Create sample Original CSV files

- Create sample Dirty CSV files

- Create sample Audit Report DataFrame

- Create sample Export Summary DataFrame

- Create sample P21 Rule DataFrame

- Create sample Working Rules DataFrame

Phase 2 – Unit Testing DataComparisonService

This is the largest module and should receive the most test coverage.

Task 2.1 – Test Helper Functions

_extract_row_count()

Subtasks

- Verify extraction from "20 rows"

- Verify extraction from "100 rows"

- Verify invalid string returns 0

_normalize_value()

Subtasks

- Verify blank values

- Verify None values

- Verify date normalization

- Verify string trimming

_values_match()

Subtasks

- Compare equal strings

- Compare dates

- Compare blank values

- Compare different values

_looks_like_date()

Subtasks

- Detect valid dates

- Reject non-date strings

Task 2.2 – Test Target Domain Resolution

_get_target_domain()

Subtasks

- Domain available in variables_modified

- Domain unavailable

- Multiple domains

- Invalid domain

Task 2.3 – Test Row Matching

_find_matching_row()

Subtasks

- Match using Row Index

- Match using USUBJID

- Match using TS key

- Match using TE key

- Match using TV key

- Match using TA key

- No matching row

Task 2.4 – Test Primitive Validations

_validate_drop_domain()

Subtasks

- Domain removed successfully

- Domain still exists

- Original missing

_validate_drop_column()

Subtasks

- Single column removed

- Multiple columns removed

- Column still exists

- Column missing in original

_validate_delete_row_by_index()

Subtasks

- Row successfully deleted

- Row still exists

- Invalid row index

_validate_row_deleted_by_key_value()

Subtasks

- Row removed by key

- Row still exists

- Variable missing

_validate_row_count_change()

Subtasks

- Row count decreased

- Row count increased

- Row count unchanged

_validate_duplicate_row()

Subtasks

- Duplicate row created

- Duplicate missing

- SV duplicate validation

- Invalid row index

- Missing USUBJID

_validate_duplicate_with_mutation()

Subtasks

- Duplicate existing row

- Duplicate with changed value

- Duplicate with newly added column

- Duplicate with multiple new columns

- Missing variable

- Invalid row index

_validate_using_usubjid()

Subtasks

- Matching USUBJID

- Missing USUBJID

- Variable mismatch

- Missing variable

_failure_row()

Subtasks

- Verify failure response format

- Verify failure comments

- Verify FAIL status

Task 2.5 – Test compare_original_dirty()

Subtasks

- Compare normal value injection

- Compare duplicate row injection

- Compare duplicate with mutation

- Compare row deletion

- Compare drop column

- Compare drop domain

- Compare new column injection

- Compare missing CSV

- Compare malformed JSON

- Compare failed self validation

- Compare dataset-level validation

- Compare row-index validation

- Compare USUBJID validation

Phase 3 – Unit Testing ValidationService

Task 3.1 – Test Rule Extraction

_extract_rule_ids()

Subtasks

- Extract unique Rule IDs

- Ignore blank Rule IDs

Task 3.2 – Test Filtering Functions

Subtasks

- Filter Export Detail

- Filter Working Rules

- Filter P21 Issue Summary

- Filter P21 Rules

Task 3.3 – Test Rule Presence Functions

Subtasks

- Rule present in Export Summary

- Rule absent

- Rule in Study Sheet

- Rule in Test Case Sheet

- Rule in Rule Cases Sheet

Task 3.4 – Test Domain Validation

_domain_match()

Subtasks

- Matching domains

- Different domains

- Empty data

Task 3.5 – Test Count Validation

_get_p21_actual_count()

Subtasks

- Count from Found column

- Empty dataframe

- Missing Found column

Task 3.6 – Test Status Calculation

_status()

Subtasks

- PASS

- FAIL Imputation

- FAIL Domain

- FAIL Missing P21

- Manual Review

Task 3.7 – Test Comments

_comments()

Subtasks

- Successful validation

- Missing batch

- Missing audit

- Missing P21

- Count mismatch

Task 3.8 – Test Batch Summary

_build_batch_summary()

Subtasks

- Total Rules

- Passed Rules

- Failed Rules

- Manual Review

- Pass Percentage

Task 3.9 – Test Rule Results Builder

_build_rule_results()

Subtasks

- PASS scenario

- FAIL scenario

- Missing P21

- Count mismatch

- Imputation mismatch

- Domain mismatch

Task 3.10 – Test Skipped Rules

_build_skipped_rules()

Subtasks

- Detect skipped rules

- No skipped rules

- Missing rule in Export Summary

Task 3.11 – Test Complete Validation Flow

run()

Subtasks

- Read all input files

- Execute comparison service

- Build validation results

- Generate report

- Verify output report path

Phase 4 – Unit Testing ReportWriter

Task 4.1 – Test Report Creation

Subtasks

- Create Excel report

- Create output folder

- Replace existing report

- Generate all sheets

Task 4.2 – Test Excel Sheets

Subtasks

- Rule Validation Results

- Imputation Results

- Missing Rules

- Count Mismatches

- Skipped Rules

- Batch Summary

Task 4.3 – Test Excel Formatting

Subtasks

- Freeze panes

- Auto filter

- Sheet names

Phase 5 – Integration Tests

Task 5.1 – End-to-End Validation

Subtasks

- Execute complete validation

- Compare Original vs Dirty

- Generate Validation Report

- Verify PASS results

- Verify FAIL results

Suggested Test File Structure

tests/

│

├── test_data_comparison_service.py

├── test_validation_service.py

├── test_report_writer.py

├── test_duplicate_validation.py

├── test_drop_column.py

├── test_drop_domain.py

├── test_delete_row.py

├── test_duplicate_with_mutation.py

├── test_row_count.py

├── test_usubjid_validation.py

├── test_helper_functions.py

├── conftest.py

└── test_data/

├── original/

├── dirty/

├── audit.csv

├── summary.csv

└── p21.xlsx

Recommended implementation order

To minimize effort and maximize confidence, implement the tests in this order:

- Helper functions (_normalize_value, _values_match, _extract_row_count, etc.)

- Individual validation methods in DataComparisonService

- compare_original_dirty()

- ValidationService helper methods

- ValidationService.run()

- ReportWriter

- End-to-end integration tests

This progression tests small, isolated logic first, then builds up to the complete workflow.